# Sprint 1 Reflection Report

Team Nova · AI-Driven Security Log Monitoring and Incident Response System · CSCE 4901

Members: Kris Sathwara, Sahil Chaudhari, Gauri Kaushik, Brandon Vojtkofsky

# 1. Accomplishments

Our goal for Sprint 1 was to build a first working version of each part of the system. Three of the four parts now work on sample data, and the team has 36 test cases written, with 34 passing.

## Gauri – Log Ingestion + Database

- Built the database with 3 tables (log entries, alerts, incidents) with checks on allowed values.

- Wrote parsers for 4 log types (auth, network, system, application) that turn each line into one standard format.

- Made a command line tool that loads a file or folder, skips bad lines with a reason, and never loads the same line twice.

- Wrote the shared data format that all modules now use.

- 14 automated tests, all pass. Merged into main in PR #6.

## Kris – Investigation Agent

- Groups related alerts into incidents (same user or IP within 30 minutes).

- Pulls the surrounding logs for context and writes a plain-English incident report (summary, affected systems, recommendations).

- Uses an LLM if an API key is set, and built-in templates if not, so a report is always written.

- 8 mock alerts become 5 incidents. 12 automated tests, all pass. Merged into main in PR #7.

## Sahil – Analyst Dashboard

- Built the dashboard on mock data: summary cards, an alerts table with a severity filter, False positive / Confirm buttons, and an incident list that opens the AI report.

- The layout also works on phone-size screens.

- Cleaned up the repo: new README with roles and tech stack, plus .gitignore and .env.example so API keys don't get committed (PR #4, merged).

- 10 test cases, 8 pass. The dashboard code is in PR #5.

## Brandon – Detection Engine

- Researched detection approaches and tools, and is working with the professor to pick the best detection algorithm for our logs.

- Coding of the Detection Engine moves to Sprint 2. Until then, the agent uses mock alerts that point to real log entries, so the rest of the pipeline could still be built and tested.

## Whole team

- Updated the Requirements and Design documents (fixed mistakes, new class and ER diagrams that match the code).

- Wrote the first draft of the test plan.

| Requirement | Status after Sprint 1 |
| --- | --- |
| R1 Log Ingestion | Done (sample logs) |
| R2 Threat Detection | Not done, moved to Sprint 2 |
| R3 Automated Incident Investigation | Done |
| R4 Incident Report Generation | Done |
| R5 Severity scores | Done |
| R7 Alert Dashboard | Done (mock data) |
| R8 Analyst feedback | Partly done (not saved yet) |

# 2. Use of AI

- Tool: Claude (Anthropic).

- Finding gaps: We used it to review the repo and our Sprint 0 documents. It caught an outdated README, class names that didn't match between documents, and mistakes in the Requirements document.

- First drafts of code: It generated starter versions of the database schema, parsers, investigation agent, dashboard and tests. Each of us then ran the code, checked the output and fixed what was wrong.

- Git help: It walked us through branches, small commits, pull requests and merging.

- Documents: It helped redraw the class and ER diagrams to match the code.

- What we learned: AI output needs checking. It helped us catch real problems (for example, "user" is a reserved word in PostgreSQL, so the column is "username"). We asked for simple code that only uses standard Python, so all of us can explain and change it.

- AI in the product: The Investigation Agent uses an LLM to write incident reports, with a template backup if the LLM is not available.

# 3. What Worked Well

- Splitting the work by pipeline stage let all of us build at the same time.

- Mock data let each part work and be demoed on its own.

- The shared data format meant the agent could be built directly on the ingestion database.

- Every module came with tests. All 26 automated tests run with one command and need no installs.

- Small commits and pull requests made each person's work easy to see on GitHub.

# 4. What Can Be Improved

- Most code was pushed in the last 2–3 days of the sprint. We need to commit throughout the sprint.

- The Detection Engine is not built yet, so the parts are not connected end to end. We need earlier check-ins so a blocked part is noticed sooner.

- We agreed on the shared data format late. The dashboard's mock data still uses its own format, and the dashboard is not merged into main yet.

- Some pull requests were merged without a teammate review.

- Mistakes from the Sprint 0 documents carried into Sprint 1. Someone should own document review each sprint.

- The dashboard has only been tested in Chrome.

# 5. Focus of Sprint 2

- Detection Engine (R2): build detection using the algorithm Brandon picks, starting with rules for brute-force logins, port scans and repeated access attempts, to replace the mock alerts.

- Connect everything: logs → detection → agent → dashboard, working on real data end to end.

- Dashboard backend: a Python API so the dashboard reads from the database and saves analyst feedback (R8).

- PostgreSQL: move the database from SQLite.

- Visual timeline (R6) for each incident.

- Ingestion: load new logs as they arrive, and make a bigger simulated log set.

- Process: weekly check-ins, commits during the sprint, one teammate review for every PR, and keep Trello updated.